## Slide 1
Client Handling & Project Execution Process
From Requirement Discovery to Delivery, Warranty & Support
INTERNAL PROCESS DOCUMENT

## Slide 2
Menoval Technology Solutions | Client Handling & Project Execution Process
2
Why We Follow a Standard Client Process
A structured process ensures that, for every project:
Requirements are clearly understood
Scope is properly documented
Commercial terms are clear
Client expectations are managed
Development starts only after proper confirmation
Changes are controlled
Delivery is formally recorded
Warranty period has a clear starting date
Post-warranty support is handled professionally
Both client and company have proper documentation
THE STANDARD FLOW
Requirement
→
Scope
→
Agreement
→
Payment
→
Development
Testing
→
Delivery
→
Warranty
→
Support

## Slide 3
Menoval Technology Solutions | Client Handling & Project Execution Process
3
End-to-End Client Journey
1
PHASE 1
Requirement Discovery
2
PHASE 2
Scope & Solution Planning
3
PHASE 3
Quotation & Agreement
4
PHASE 4
Advance Payment & Project Kickoff
5
PHASE 5
Development
6
PHASE 6
Demo & User Acceptance Testing
7
PHASE 7
Final Approval & Delivery
8
PHASE 8
Final Payment & Handover
9
PHASE 9
Warranty Period
10
PHASE 10
Post-Warranty Support
Every phase should have a clear outcome before moving to the next phase.

## Slide 4
Menoval Technology Solutions | Client Handling & Project Execution Process
4
PHASE 1
Requirement Discovery
Understand the client’s business problem
Discuss the client’s current process
Identify pain points
Understand the expected solution
Identify users / staff who will use the system
Understand required features
Identify integrations, reports, notifications and other requirements
Clarify what the client actually needs versus optional ideas
INTERNAL OBJECTIVE
Understand the problem before promising the solution.
DOCUMENTATION
Requirement Notes / Initial Requirement Document
CLIENT CONFIRMATION
A simple written confirmation can be obtained for the understood requirements.
Important: avoid committing to development timelines or final pricing until the scope is sufficiently understood.

## Slide 5
Menoval Technology Solutions | Client Handling & Project Execution Process
5
PHASE 2
Scope & Solution Planning
Requirements are converted into a practical, well-bounded project scope, covering:
Features to be developed
User roles
Third-party integrations
Hosting requirements
Expected deliverables
Estimated timeline
Dependencies & client responsibilities
INCLUDED
Agreed features
Agreed integrations
Agreed reports
Agreed UI / screens
Agreed deliverables
NOT INCLUDED
New features
Unapproved integrations
Major redesigns
Additional modules
Unplanned third-party services
Clear scope prevents confusion during development.

## Slide 6
Menoval Technology Solutions | Client Handling & Project Execution Process
6
PHASE 3
Quotation, SOW & Agreement
Once the scope is clear, the commercial and contractual documents are prepared:
1
Project Quotation
Project price, payment terms, commercial details
2
Statement of Work
Features, deliverables, timeline, project boundaries
3
Software Development & Service Agreement
General terms, responsibilities, warranty, support, third-party services, data/hosting, IP, liability
PROCESS
Prepare Documents
→
Send to Client
→
Client Reviews
→
Clarifications
→
Approval & Signature
Development should formally commence only after the required documents are accepted / signed and the applicable advance payment is received.

## Slide 7
Menoval Technology Solutions | Client Handling & Project Execution Process
7
PHASE 4
Advance Payment & Project Kickoff
Issue invoice as applicable
Collect agreed advance payment
Confirm payment internally
Create project folder / repository
Assign project team
Create development tasks
Finalize development plan
Confirm project start date
Send project commencement confirmation to client
AGREEMENT SIGNED
+
ADVANCE RECEIVED
↓
PROJECT KICKOFF
↓
DEVELOPMENT BEGINS
Payment and documentation should be confirmed before significant development work begins.

## Slide 8
Menoval Technology Solutions | Client Handling & Project Execution Process
8
PHASE 5
Development & Internal Testing
Development according to approved scope
UI implementation
Backend / database development
Integration development
Authentication and user roles
Reports and dashboards
Internal testing and bug fixing
Security / basic validation
Deployment to test/staging environment, where applicable
CLIENT COMMUNICATION
Provide progress updates when appropriate; discuss major blockers
Obtain clarification when requirements are unclear; record approved changes
IF A NEW / SIGNIFICANT CHANGE IS REQUESTED
Client Request
↓
Impact Assessment
↓
Additional Cost / Timeline
↓
Client Approval
↓
Development
Do not silently add major requirements to the original scope.

## Slide 9
Menoval Technology Solutions | Client Handling & Project Execution Process
9
PHASE 6
Demo & User Acceptance Testing
Provide client demonstration of agreed features
Provide test access, where applicable
Allow client to test the system
Collect genuine bugs / issues
Clarify whether an item is a bug or a new requirement
Fix genuine agreed-scope defects; verify again if required
CLIENT REPORTS | RESULTING ACTION
Bug / Defect | Fix under agreed warranty / UAT terms
New Requirement | Change Request / Additional Scope
Third-Party Issue | Investigate and handle separately
Testing should be based on the approved scope, not on newly introduced requirements.

## Slide 10
Menoval Technology Solutions | Client Handling & Project Execution Process
10
PHASE 7
Final Approval & Delivery
Client confirms that the agreed project has been delivered
Final production deployment is completed, where applicable
Delivery credentials / access are provided as agreed
Documentation is provided, if included
Final delivery date is recorded
KEY DOCUMENT
Delivery & Acceptance Confirmation
This document records:
Project name & delivery date
Major deliverables
Client acceptance / confirmation
Any agreed pending minor items, if applicable
The documented delivery / deployment date becomes the reference date for the agreed warranty period.

## Slide 11
Menoval Technology Solutions | Client Handling & Project Execution Process
11
PHASE 8
Final Payment & Handover
PROCESS
Final Approval
→
Final Invoice
→
Payment Confirmation
→
Production Handover
→
Client Operational Use
Final payment follows the agreed commercial schedule.
HANDOVER MAY INCLUDE, WHERE APPLICABLE
Production application
User accounts
Access permissions
Domain / hosting access
Relevant documentation
Data export capability, if included
Also included: basic usage guidance
Third-party account ownership and production infrastructure should be handled according to the agreed project arrangement.

## Slide 12
Menoval Technology Solutions | Client Handling & Project Execution Process
12
PHASE 9
Four-Month Warranty Period
WARRANTY PERIOD: 4 months from the documented delivery / deployment date
FREE
Genuine bugs in agreed features
Technical defects caused by Menoval’s implementation
Delivered feature not functioning per approved scope
NOT AUTOMATICALLY FREE
New features, enhancements, UI redesigns
Change in existing business logic; new integrations / reports
Third-party service changes; client environment / configuration issues
Bug in Agreed Feature → Free Correction
→
New Requirement → Paid Change Request
→
Third-Party Issue → Separate Assessment
The warranty is for defect correction, not unlimited development.

## Slide 13
Menoval Technology Solutions | Client Handling & Project Execution Process
13
PHASE 10
Support After Warranty
STANDARD PROCESS
Issue Reported
→
Technical Inspection
→
Diagnosis
→
Root Cause
→
Effort Estimated
→
Client Approval
→
Paid Correction
₹800 Technical Diagnosis / Inspection Fee
per reported issue or request requiring technical investigation
Covers initial technical examination and diagnosis only
Does not automatically include development work
Coding, modification, database, configuration or third-party work is quoted separately
New features are separately chargeable
No automatic annual renewal or mandatory maintenance fee unless separately agreed

## Slide 14
Menoval Technology Solutions | Client Handling & Project Execution Process
14
Data, Backup & Third-Party Service Handling
DATA
Client data belongs to the client, as applicable
Access is handled per the agreed project arrangement
Data export is provided when included in scope or separately implemented
BACKUP
Managed backup / disaster recovery is not automatically included unless specifically agreed
Export-based backup can be used where supported
Client should retain exported data for business continuity
THIRD-PARTY SERVICES
Firebase / Google Cloud · Meta / WhatsApp · Payment gateways · SMS & email providers · Domain & hosting · External APIs
Third-party services operate under their own pricing, policies, availability and technical limitations.
Third-party usage charges are separate unless specifically included in the quotation.

## Slide 15
Menoval Technology Solutions | Client Handling & Project Execution Process
15
Client Documentation Checklist
PHASE | DOCUMENT / RECORD
Requirement | Requirement Notes / Scope Confirmation
Commercial Planning | Quotation
Project Scope | Statement of Work / Scope Confirmation
Legal & Commercial | Software Development & Service Agreement
Payment | Invoice + Payment Record
Project Start | Project Commencement Confirmation
Development | Change Requests / Approvals, where applicable
Testing | UAT / Issue List
Delivery | Delivery & Acceptance Confirmation
Post-Delivery | Warranty / Support Records
Keep the number of client-facing documents simple. Core policies can be incorporated into the main Software Development & Service Agreement instead of creating many separate policy documents.

## Slide 16
Menoval Technology Solutions | Client Handling & Project Execution Process
16
Menoval Standard Client Handling Flow
1
Requirement
2
Scope
3
Quotation
4
Agreement
5
Advance Payment
6
Kickoff
7
Development
8
Demo / UAT
9
Approval
10
Final Payment
11
Delivery
12
4-Month Warranty
13
Post-Warranty Support
Clear Requirement → Clear Scope → Clear Agreement → Controlled Development → Documented Delivery → Professional Support

## Slide 17
Menoval Technology Solutions | Client Handling & Project Execution Process
17
5 Principles We Follow With Every Client
01
Document Before Development
Keep scope and commercial terms clear.
02
Scope Controls Cost
New requirements are evaluated separately.
03
Payment & Approvals Are Milestones
Do not rely only on verbal commitments.
04
Delivery Date Must Be Documented
This provides a clear reference for warranty and support.
05
Support Is Structured
Warranty covers genuine agreed-scope defects; post-warranty work follows the support / diagnosis process.

## Slide 18
Menoval Technology Solutions | Client Handling & Project Execution Process
17
Document Checklist
Phase | Client Handling Phase | Document Name | Client Signature / Acknowledgement
1 | Initial Enquiry / Discussion | Client Requirement Notes | No
2 | Requirement Finalization | Requirement Confirmation Document | Acknowledge
3 | Scope Finalization | Statement of Work (SOW) | Sign
4 | Commercial Proposal | Project Quotation | Approve
5 | Legal Confirmation | Software Development & Service Agreement | Sign
6 | Advance Payment | Advance Payment Invoice | Payment is the acknowledgement
7 | Project Start | Project Commencement Confirmation | Optional acknowledgement
8 | Development | Change Request / Scope Change Form | Sign/Approve only if changes occur
9 | Testing | User Acceptance Testing (UAT) / Testing Confirmation | Acknowledge
10 | Final Delivery | Delivery & Acceptance Confirmation | Sign
11 | Handover | Project Handover Confirmation | Acknowledge
12 | Warranty | Warranty & Support Record | Normally no
13 | Post-Warranty Support | Technical Diagnosis / Support Request | Approve charges where applicable

## Slide 19
Thank You
From Requirement Discovery to Delivery, Warranty & Support
INTERNAL PROCESS DOCUMENT